VIDYA INNOVATION CENTRE

Vidya University

VIC QR-Based Event Management System

Full Proof Technical Implementation Plan

Prepared by: Ayush

Role: Coordinator in Chief — Vidya Innovation Centre

Date: 14 March 2026

# 1. Executive Summary

This document is the full proof technical implementation plan for the VIC QR-Based Event Management System at Vidya Innovation Centre, Vidya University. It covers every step from initial infrastructure setup to final deployment, testing, and handoff.

System Vision Students register for seminars/events via a public portal. On successful registration, they receive a QR-coded entry ticket via email (Brevo SMTP). Security staff log in via their mobile browsers and scan QR codes at the gate. The system validates attendance in real-time and grants/denies entry. Admin (VIC team) manages events, registrations, and staff from a central dashboard.

# 2. Technology Stack Overview

| Component | Role | Notes |
| --- | --- | --- |
| GitHub Pages | Frontend Landing Page | Free static hosting — VIC public-facing portal |
| Railway.app | Hi.Events Platform Host | Free tier Docker hosting for PHP/Laravel + React app |
| Supabase Free Tier | PostgreSQL Database | Hosted Postgres DB used by Hi.Events |
| Brevo (Sendinblue) | Email / SMTP | QR ticket delivery, registration confirmations |
| Hi.Events (OSS) | Event Management Engine | Full ticketing, QR check-in, admin panel |
| Cloudflare (Optional) | DNS / CDN / SSL | Proxies traffic, provides free SSL certificates |

# 3. Architecture Diagram

The following shows the full data flow from student registration to gate check-in:

System Architecture Flow [ Student Browser ] ¦ visits GitHub Pages landing page v [ GitHub Pages — VIC Landing Page ] ¦ clicks 'Register for Event' CTA v [ Railway.app — Hi.Events Platform ] ¦ PHP/Laravel backend + React frontend ¦ Handles: event slugs, registration forms, ¦ QR generation, admin dashboard, ¦ security staff scanner login ¦ ¦——————> [ Supabase PostgreSQL ] ¦ Stores: events, attendees, ¦ registrations, check-in logs ¦ ¦——————> [ Brevo SMTP ] Sends: QR ticket emails, registration confirmations [ Security Staff Phone ] ¦ opens Railway URL on browser ¦ logs in with VIC-issued credentials v [ Hi.Events QR Scanner (mobile web) ] ¦ scans student QR code v [ Student Details Displayed + Entry Granted/Denied ]

# 4. Phase-by-Phase Implementation Plan

PHASE 1 Supabase Database Setup Provision your free PostgreSQL database for Hi.Events

### Step 1.1 — Log in to Supabase

- Go to supabase.com and sign in to your existing free tier project.

- On the dashboard, navigate to Settings (gear icon in the left sidebar).

- Click on the Database tab.

### Step 1.2 — Collect Your Database Credentials

You will need the following values when configuring Hi.Events. Write them down securely:

| Variable | Where to find it / Value |
| --- | --- |
| Host | Found under: Settings > Database > Connection Info Example: db.abcdefgh.supabase.co |
| Port | 5432 (always use the direct port, NOT the pooler) |
| Database Name | postgres (default) |
| Username | postgres (default) |
| Password | The password you set when creating the project |

CRITICAL: Use Direct Connection — NOT Connection Pooler Hi.Events (Laravel) uses persistent DB connections. Supabase's pooler (port 6543) is for serverless/short-lived connections. Always use port 5432 (direct) or your app will throw random disconnects. In Supabase: Settings > Database > disable 'Use connection pooling'.

### Step 1.3 — Whitelist Railway IP (if needed)

- Go to Supabase > Settings > Database > Connection Restrictions.

- If IP allowlisting is enabled, add Railway's outbound IPs OR set to 0.0.0.0/0 (open) for free tier.

- On the free tier this is usually open by default — no action needed.

PHASE 2 Hi.Events Deployment on Railway Fork, configure, and deploy Hi.Events using Docker on Railway free tier

### Step 2.1 — Fork the Hi.Events Repository

- Go to github.com/HiEventsDev/Hi.Events

- Click the Fork button (top-right) — fork it to YOUR GitHub account.

- Name it: vic-events (recommended for clarity)

Your fork URL will be: github.com/YOUR_USERNAME/vic-events

### Step 2.2 — Create a Railway Account

- Go to railway.app

- Click 'Login' and sign in with your GitHub account.

- Railway will automatically connect to your GitHub repositories.

### Step 2.3 — Create New Railway Project

- On Railway dashboard, click New Project.

- Select Deploy from GitHub Repo.

- Choose your forked repository: YOUR_USERNAME/vic-events.

- Railway will auto-detect the Dockerfile.all-in-one — leave all settings as default.

- Click Deploy. The first build will take 5-10 minutes.

### Step 2.4 — Generate App Keys (Run on Any Machine)

You need two secrets: APP_KEY and JWT_SECRET. Run these commands in your terminal (any PC):

# Generate APP_KEY

node -e "console.log('base64:' + require('crypto').randomBytes(32).toString('base64'))"

# Generate JWT_SECRET

node -e "console.log(require('crypto').randomBytes(32).toString('base64'))"

Copy and save both outputs — you'll need them in Step 2.5.

### Step 2.5 — Set All Environment Variables in Railway

In Railway: click your service > Variables tab > click New Variable and add each of the following:

| Variable Name | Value |
| --- | --- |
| APP_KEY | base64:YOUR_GENERATED_KEY (from Step 2.4) |
| APP_ENV | production |
| APP_DEBUG | false |
| APP_URL | https://YOUR-APP.up.railway.app (set after Step 2.6) |
| APP_FRONTEND_URL | https://YOUR-APP.up.railway.app |
| DB_CONNECTION | pgsql |
| DB_HOST | db.xxxx.supabase.co (from Step 1.2) |
| DB_PORT | 5432 |
| DB_DATABASE | postgres |
| DB_USERNAME | postgres |
| DB_PASSWORD | your_supabase_password |
| JWT_SECRET | YOUR_JWT_SECRET (from Step 2.4) |
| MAIL_MAILER | smtp |
| MAIL_HOST | smtp-relay.brevo.com |
| MAIL_PORT | 587 |
| MAIL_USERNAME | your_brevo_login_email@domain.com |
| MAIL_PASSWORD | your_brevo_smtp_key |
| MAIL_ENCRYPTION | tls |
| MAIL_FROM_ADDRESS | events@vidya.edu.in |
| MAIL_FROM_NAME | Team VIC |
| QUEUE_CONNECTION | sync |
| SESSION_DRIVER | cookie |
| CACHE_DRIVER | array |

How to get your Brevo SMTP Key 1. Log in to brevo.com 2. Go to: Your Account Name (top right) > SMTP & API 3. Click 'SMTP' tab 4. Your login = your Brevo account email 5. Your password = the SMTP Key shown there (starts with 'xsmtp...')

### Step 2.6 — Generate Public Domain on Railway

- In Railway, click your service.

- Go to Settings tab > Networking section.

- Click Generate Domain.

- You will get a URL like: vic-events-production.up.railway.app

- Go back to Variables and update APP_URL and APP_FRONTEND_URL with this URL.

- Railway will auto-redeploy with the updated variables.

### Step 2.7 — Verify Deployment

- Wait for Railway build to complete (green checkmark).

- Open your Railway URL in a browser.

- You should see the Hi.Events setup/login screen.

- Create your admin account on first launch.

If the app shows a 500 error on first launch Go to Railway > your service > Deployments > View Logs Common fix: The database may need migrations to run. In Railway, go to service > Settings > and add a start command: php artisan migrate --force && php-fpm Redeploy and it should work.

PHASE 3 Hi.Events Branding Customization Replace Hi.Events identity with VIC / Team VIC branding

### Step 3.1 — Replace the Application Logo

In your forked GitHub repo (vic-events), navigate to the following directory and replace the logo:

# File path in repo:

frontend/src/assets/images/logo.svg   (or logo.png)

# Replace with Vidya University logo:

# URL: https://www.vidya.edu.in/images/VU.png

# Download the image, rename it to match the existing logo filename,

# and commit it to the same path in your fork.

### Step 3.2 — Replace 'Hi.Events' with 'VIC' Globally

In your forked repo, perform a global search-and-replace across these files:

| File | Change to make |
| --- | --- |
| frontend/index.html | Change <title>Hi.Events</title> to <title>VIC — Vidya Innovation Centre</title> |
| frontend/src/app.tsx or main.tsx | Search for 'Hi.Events' and replace with 'VIC' |
| backend/config/app.php | Change 'name' => 'Hi.Events' to 'name' => 'VIC' |
| backend/resources/views/emails/ | Replace 'Hi.Events' with 'Team VIC' in all .blade.php email templates |
| frontend/public/manifest.json | Change 'name' and 'short_name' to 'VIC' |

### Step 3.3 — Update Email Footer Branding

Open the email templates in: backend/resources/views/emails/

Find and replace the following:

| Find | Replace With |
| --- | --- |
| Hi.Events Team | Team VIC |
| hi.events | vic.vidya.edu.in (or your Railway URL) |
| Hi.Events — Open Source Event Platform | VIC — Vidya Innovation Centre |

### Step 3.4 — Commit & Push — Railway Auto-Redeploys

- Commit all your branding changes to the main branch of your fork.

- Railway is connected to your GitHub — it will auto-detect the push and redeploy.

- Wait for the build to complete and verify your branded app at the Railway URL.

PHASE 4 GitHub Pages Landing Page Professional animated landing page for VIC — the public face of the platform

### Step 4.1 — Create the GitHub Pages Repository

- On GitHub, create a new repository named: YOUR_USERNAME.github.io

- OR create any repo named: vic-landing-page

- Make sure the repository is set to Public.

### Step 4.2 — Landing Page Structure

The landing page will be a single index.html file with inline CSS and JS. Structure:

| Section | Content |
| --- | --- |
| Navigation Bar | VIC logo (VU.png), nav links: Home, Events, About, Contact |
| Hero Section | Animated headline, subtitle, CTA button → Railway Hi.Events URL |
| About VIC Section | Description of Vidya Innovation Centre + stats |
| How It Works Section | 3-step animated flow: Register > Get QR > Scan & Enter |
| Upcoming Events Section | Cards linking to active event slugs on Hi.Events |
| Footer | University logo, links, contact info, Team VIC credit |

### Step 4.3 — Animation Libraries (CDN — no install needed)

These will be loaded via CDN links in the HTML <head>:

| Library | Purpose |
| --- | --- |
| AOS (Animate On Scroll) | Scroll-triggered fade/slide animations — cdnjs.cloudflare.com |
| GSAP | Hero text animation, smooth transitions — cdn.jsdelivr.net |
| Particles.js | Animated background particles for hero section — cdnjs.cloudflare.com |
| Font Awesome | Icons for sections — cdnjs.cloudflare.com |
| Google Fonts | Inter / Poppins typography — fonts.googleapis.com |

### Step 4.4 — Enable GitHub Pages

- Go to your GitHub repository > Settings.

- Scroll down to Pages section (left sidebar).

- Under Source, select Deploy from branch > main > / (root).

- Click Save. Your site will be live at: https://YOUR_USERNAME.github.io/vic-landing-page

- (Optional) Point a custom domain like vic.vidya.edu.in via CNAME record in DNS.

PHASE 5 Admin Panel & Security Staff Setup Configure events, staff accounts, and QR scanner access

### Step 5.1 — Create Your Admin Account

- Open your Railway URL (e.g. vic-events.up.railway.app).

- On first launch, you'll be prompted to create an account — this becomes the super admin.

- Use your official VIC email address for the admin account.

### Step 5.2 — Create an Event (Slug-Based)

- Log in to the admin dashboard.

- Click Create Event.

- Fill in: Event Name, Date, Description, Venue, Capacity.

- The system will auto-generate a URL slug (e.g. /e/annual-tech-summit-2025).

- Students access: YOUR_RAILWAY_URL/e/annual-tech-summit-2025 to register.

### Step 5.3 — Create Security Staff Logins

- In the admin panel, go to: Settings > Team / Check-In Staff.

- Click Add Check-In Staff.

- Enter name and email for each security person.

- Set their role to Check-In Only (no admin access).

- They receive a login email — they log in at YOUR_RAILWAY_URL on their phone.

### Step 5.4 — QR Scanning Workflow (Gate Day)

| Step | Action |
| --- | --- |
| 1. Security opens browser | Opens YOUR_RAILWAY_URL on mobile Chrome/Safari |
| 2. Login | Uses credentials you created in Step 5.3 |
| 3. Select Event | Chooses the current event from the dashboard |
| 4. Tap 'Check In' | Opens the QR scanner (uses phone camera) |
| 5. Scan student QR | Student shows QR from their email ticket |
| 6. Result shown | Student name, photo (if set), registration status shown |
| 7. Grant/Deny | Tap green checkmark to grant entry or red X to deny |

PHASE 6 Testing Checklist End-to-end testing before going live

Complete ALL tests before using the system at any real event:

| Test Case | Expected Result |
| --- | --- |
| Database connection | Check Railway logs — no DB errors on startup |
| Admin login | Log in at Railway URL with admin credentials |
| Create test event | Create a dummy event with slug 'test-event-2025' |
| Student registration | Register using a test email address |
| QR email delivery | Verify QR ticket email arrives in inbox (not spam) |
| QR scan on mobile | Log in as security staff on phone, scan the QR |
| Entry granted | Confirm the system shows student details and grants entry |
| Duplicate scan | Scan the same QR again — system should flag as already checked in |
| Landing page | Open GitHub Pages URL — all animations and CTAs work |
| Mobile responsiveness | Open landing page on phone — layout looks correct |
| Email branding | All emails say 'Team VIC' not 'Hi.Events' |

# 5. Cost Summary

This entire system runs on free tiers with zero ongoing cost under normal university event usage:

| Service | Purpose | Cost |
| --- | --- | --- |
| GitHub Pages | Landing Page Hosting | Free — unlimited |
| Railway.app | Hi.Events App Hosting | Free — $5 credit/month (enough for always-on) |
| Supabase Free Tier | PostgreSQL Database | Free — 500MB storage, 2 projects |
| Brevo SMTP | Email Delivery | Free — 300 emails/day |
| Hi.Events | Event Management Platform | Free — Open Source (AGPL-3.0) |
| SSL Certificate | HTTPS Security | Free — Railway auto-provisions via Let's Encrypt |
| TOTAL |  | ₹0 per month |

Scaling Note If you send more than 300 emails/day (large events with 300+ registrations), upgrade Brevo to Starter plan (~₹1,800/month). Railway free tier may sleep the app after inactivity — if needed, upgrade to Hobby plan ($5/month USD) for always-on. Supabase free tier supports up to 500MB storage — sufficient for years of event data at university scale.

# 6. Ongoing Maintenance

| Task | How to do it |
| --- | --- |
| Update Hi.Events | Periodically pull updates from the upstream HiEventsDev/Hi.Events repo into your fork and push to Railway. |
| Monitor Railway logs | Check Railway > Deployments > Logs if any issue arises. |
| Backup database | In Supabase > Settings > Database > Backups to download periodic snapshots. |
| Rotate SMTP credentials | If emails stop working, log into Brevo and regenerate the SMTP key, then update Railway Variables. |
| Add new events | Admin panel > Create Event — no code changes needed. |
| Add/remove staff | Admin panel > Team Settings — add or remove check-in staff instantly. |

# 7. Quick Reference — All URLs & Credentials

Store this section securely — do not share with unauthorised persons Admin Panel URL: https://YOUR-APP.up.railway.app Student Registration: https://YOUR-APP.up.railway.app/e/EVENT-SLUG Security Scanner: https://YOUR-APP.up.railway.app (login as check-in staff) GitHub Pages URL: https://YOUR_USERNAME.github.io/vic-landing-page Railway Project: railway.app/dashboard Supabase Project: supabase.com/dashboard Brevo SMTP Dashboard: app.brevo.com

— End of Document —

Vidya Innovation Centre | Vidya University | Team VIC